## Slide 1: Chapter 3, Project Organization and Communication

## Slide 2: A Communication Example
Pair of Wires
Box 1
Box 2
"Two missile electrical boxes manufactured by different contractors were joined together by a pair of wires.

## Slide 3: A Communication Example (continued)
Box 1
Box 2
Thanks to a particular thorough preflight check, it was discovered that the wires had been reversed."

## Slide 4: After the Crash...
...
"The postflight analysis revealed that the contractors had indeed corrected the reversed wires as instructed."

## Slide 5
“In fact, both of them had.”
Box 1
Box 2

## Slide 6: Communication is important
In large system development efforts, you will spend more time communicating than coding
A software engineer needs to learn the so-called soft skills: technical writing, reading documentation, communication, collaboration, management, presentations.
In this course, we ask each of you to (acquire and) demonstrate the following skills:
Management: Run a team meeting
Presentation: Present an major aspect of STARS during its development phase.
Collaboration: Negotiate requirements with the client and with members from your team and other teams.
Technical writing: Write part of the documentation of STARS

## Slide 7: Definitions
Communication event
Type of information exchange that has defined objectives and scope
Scheduled: Planned communication (e.g., review, meeting)
Unscheduled:Event-driven communication (e.g., request for change, issue clarification, problem report)
Communication mechanism
Tool or procedure that can be used to transmit information
Synchronous: Sender and receiver are available at the same time
Asynchronous: Sender and Receiver are not communicating at the same time.

## Slide 8: Classification of Communication
is supported by
*
*
Synchronous
Mechanism
Asynchronous
Mechanism
Communication
Mechanism
Unplanned
Event
Planned
Event
Communication
Event

## Slide 9: Planned Communication Events
Problem Definition
  Objective: Present goals, requirements and constraints
  Example: Client Presentation
  Usually scheduled at the beginning of a project.
Project Review: Focus on system model
  Objective: Assess status and review system model, system decomposition, and subsystem interfaces
  Examples: Analysis Review, System Design Review
  Scheduled around project milestones and deliverables
Client Review: Focus on requirements
  Objective: Brief client, agree on requirements changes
  Client Review
  Usually scheduled after analysis phase

## Slide 10: Planned Communication Events (continued)
Walkthrough (Informal)
  Objective: Increase quality of subsystem
  Example: Developer presents subsystem to team members, informal, peer-to-peer
  To be scheduled by each team
Inspection (Formal)
  Objective: Compliance with requirements
  Example: Client acceptance test (Demonstration of final system to customer)
  To be scheduled by project management

## Slide 11: Planned Communication Events (continued)
Status Review
  Objective: Find deviations from schedule and correct them or identify new issues
  Example: Status section in regular weekly team meeting
  Scheduled every week
Brainstorming
  Objective: Generate and evaluate large number of solutions for a problem
  Example: Discussion section in regular weekly team meeting
  Scheduled every week

## Slide 12: Planned Communication Events (continued)
Release
  Objective: Baseline the result of each software development activity
  Software Project Management Plan (SPMP)
  Requirements Analysis Document (RAD)
  System Design Document (SDD)
  Object Design Document (ODD)
  Test Manual (TM)
  User Manual (UM)
  Usually scheduled after each phase
Postmortem Review
  Objective: Describe Lessons Learned
  Scheduled at the end of the project

## Slide 13: Unplanned Communication Events
Request for clarification
  The bulk of communication among developers, clients and users.
  Example: A developer may request a clarification about an ambiguous sentence in the problem statement.
Request for change
  A participant reports a problem and proposes a solution
  Change requests are often formalized when the project size is substantial.
  Example: A participant reports of a problem the air conditioner in the lecture room and suggests a change.
Issue resolution
  Selects a single solution to a problem for which several solutions have been proposed.
  Uses issue base to collect problems and proposals

## Slide 14: Example of Request for Clarification
From: Alice
Newsgroups: cs413.architecture.discuss
Subject: SDD
Date: Thu, 10 Oct 23:12:48 -0400
Message-ID: <325DBB30.4380@andrew.cmu.edu>
MimeVersion: 1.0
Content-Type: text/plain; charset=us-ascii
When exactly would you like the System Design Document? There is some confusion over the actual deadline: the schedule claims it to be October 22, while the template says we have until November 7.
Thanks,
Alice

## Slide 15: Example of a Change Request
Report number: 1291
  Date: 5/3
  Author: Dave
  Synopsis: The STARS client crashes when empty forms are submitted.
  Subsystem: User interface
  Version: 3.4.1
Classification: missing/incorrect functionality, convention violation, bug, documentation error
Severity: severe, moderate, annoying
Description: <<Description of the problem>>
Rationale: <<Why the change should be done>>
Proposed solution: <<Description of desired change>>

## Slide 16: Example of Issue Base

## Slide 17: Synchronous Communication Mechanisms
Smoke signals
  Supports: ?, Pros: ?, Cons: ?
Hallway conversation (face-to-face)
  Supports: Unplanned conversations, Request for clarification, request for change
  Pro: Cheap and effective for resolving simple problems
  Con: Important information can be lost, misunderstandings can occur when conversation is relayed to others.
Meeting (face-to-face, telephone, video conference)
  Supports: Planned conversations, client review, project review, status review, brainstorming, issue resolution
  Pro: Effective mechanism for resolution of isssues, and building consensus
  Con: High cost (people, resources); difficulty of managing them and getting effective results

## Slide 18: Meeting Roles
Primary facilitator
  Responsible for organizing the meeting and guiding the execution.
  Writes the agenda describing objective and scope of meeting.
  Distribute the agenda to the meeting participants
Minute taker
  Responsible for recording the meeting.
  Identifies action items and issues
  Release them to the participants
Time keeper
  Responsible for keeping track of time

## Slide 19: Structure of a Meeting Agenda

## Slide 20: Asynchronous Communication Mechanisms
E-Mail
  Supports: Release, change request, brainstorming
  Pro: Ideal for planned communication events and announcements.
  Con: E-mail taken out of context can be easily misunderstood, sent to the wrong person, lost or not read by the receiver.
Newsgroups
  Supports: Release, change request, brainstorming
  Pro: Suited for notification and discussion among people who share a common interest; cheap (shareware available)
  Con: Primitive access control (often, you are either in or out)
World Wide Web
  Supports: Release, change request, inspections
  Pro: Provide the user with a hypertext metaphor: Documents contain links to other documents.
  Con: Does not easily support rapidly evolving documents

## Slide 21: Asynchronous Communication Mechanisms
Lotus Notes
  Each user sees the information space as a set of databases, containing documents composed of a set of fields. Users collaborate by crating, sharing and modifying documents
  Supports: Release, change request, brainstorming
  Pro: Provides excellent access control mechanisms and replication of databases.
  Con: Proprietary format, expensive

## Slide 22: Example: Document Review with Lotus Notes
Use cases:
  Fill out a review form
  Attach document to be reviewed
  Distribute the review form to reviewers
  Wait for comments from reviewers
  Review comments
  Create action items from selected comments
  Revise document and post the revised version
  Iterate the review cycle
The following example demonstrates a document review database from JAMES project.

## Slide 23: Review of Documents Database

## Slide 25: Fill out the Review Form
Select reviewers
Select the document to be reviewed
Add comments to reviewers
Determine deadline

## Slide 26: Reviewer Notification
Selected reviewers get e-mail

## Slide 28: Reviewers add their Comments

## Slide 29: Originator Notification

## Slide 30: Final Recipient Notification

## Slide 31: Review Tasks
Editor reviews comments
Editor selects reviewed comments
Web Master posts reviewed document and action items
Team members complete their action items
Editor integrates changes
Editor posts changed document on the review database for the next review cycle

## Slide 32: Accepted Document w/ Action Items

## Slide 33: SPMP Action Items

## Slide 34: Summary
Communication Events
  Planned (stipulated by the schedule)
  Unplanned (driven by unexpected events)
Communication Mechanisms
  Asynchronous communication mechanisms
  Synchronous communication mechanisms
Important events and mechanisms
  Weekly meeting
  Project reviews
  Online communication (discussion forum, email, web)